## Employee Satisfaction & Performance Analysis Project

### Team Members and Roles

- Ahmed Salah Maslahi Abdelhakim

- Ahmed Ramadan Soliman Mokhtar

- Abdelmohsen Yasser Abdelmohsen Qoreitem

- Emad Nagy Boutros Mansour

- Youssef Hassan Mohamed El-Sayed

- Youssef Sayed Taha Sayed Youssef El-Seisy

### Week 1: Data Cleaning and Preprocessing

Tasks

- Import the five CSV files (Employee, PerformanceRating, SatisfiedLevel, EducationLevel, RatingLevel) into Power BI.

- Identify and handle missing values and duplicate records.

- Detect and correct data inconsistencies (for example, the date format in ReviewDate).

- Transform data types and prepare the dataset for analysis.

- Build the relationships between the tables (star schema).

Tools

- Power BI

- Power Query

Deliverables

- Cleaned dataset ready for analysis.

- Data preprocessing documentation.

### Week 2: Analysis Questions Phase

Tasks

- Determine all analysis questions that can be answered from the dataset and matter to decision-makers.

- Explore relationships between employee attributes and satisfaction levels.

- Define KPIs and relevant metrics.

Example Analysis Questions

- What is the relationship between employees’ ages and their satisfaction levels?

- How does job role affect employee satisfaction?

- Which departments have the highest and lowest satisfaction levels?

- Is there a relationship between years of experience and employee satisfaction?

- How do salary levels relate to employee satisfaction?

- How do satisfaction, work-life balance, and training relate to attrition and manager ratings?

Tools

- Power BI

- Power Query

Deliverables

- A documented set of analysis questions.

- Defined KPIs and business requirements.

### Week 3: Dashboard Development Phase

Tasks

- Build an interactive Power BI dashboard that answers the analysis questions.

- Create charts, tables, and KPI cards.

- Add filters and slicers.

- Design clear and professional visualizations.

- Validate the accuracy of the dashboard results.

Tools

- Power BI

- Power Query

- DAX

Deliverables

- Interactive Power BI dashboard.

- Key findings and insights from the data analysis.

### Week 4: Final Presentation Phase

Tasks

- Prepare the report and presentation.

- Summarize the data cleaning and preprocessing steps.

- Present the analysis questions and methodology.

- Highlight key insights and recommendations.

- Prepare the project infographic and review the final presentation.

Tools

- Power BI

- Microsoft PowerPoint

Deliverables

- Final project report.

- Final presentation.

- Completed Power BI dashboard.

- Cleaned dataset and preprocessing documentation.

### Expected Outcome

Transform raw employee data into meaningful insights that help decision-makers understand employee satisfaction, identify improvement opportunities, and make data-driven decisions.